CultureConnect Group 11

Frontend Design & Development Report

April 2026

# Project Overview

CultureConnect is a PHP-based community platform for Hertfordshire connecting residents, SMEs and council members. The frontend was developed following a dependency-first approach, pages that other pages relied on were built first. The database connection and session management formed the foundation everything else was built on top of.

Brand Theme:

- Midnight Violet: #230c33

- Vivid Orchid: #bf2ab9

- Fuchsia Flame: #e00180

- White: #ffffff | Alabaster Grey: #e5e5e5

# Phase 1 — Foundation (Infrastructure)

These had to be built first as everything else depends on them.

| Component / Page | Description |
| --- | --- |
| db_connection.php | MySQL connection to culture_connect_grp_11 database |
| header.php | Reusable Navigation across all pages and role-based links |
| footer.php | Reusable footer across all pages |
| section_header.php | Reusable Dashboard page header with icon, title and subtitle used across all dashboard pages |

# Phase 2 — Authentication Pages

Built before any protected pages could function.

| Page / Feature | Key Details |
| --- | --- |
| login.php | Email/password login, session setup, role-based redirect |
| register.php | Resident and SME registration tabs |
| logout.php | Session destruction and redirect to login |

# Phase 3 — Dashboard Shell

Built before any dashboard pages could be loaded.

| Component / Page | Description |
| --- | --- |
| dashboard.php | Main layout and home page. Routes to sub-pages via ?page= parameter |
| sidebar.php | Role-based navigation — different menu options per role (Resident, SME, Council Member, Council Administrator) |
| Dashboard home.php | Default content shown when no menu option is selected |
| Dashboard Welcome Card | Displays user's first name, role and greeting from session variables |

# Phase 4 — Core Dashboard Pages

Built in order of dependency and assessment requirements.

| Page / Feature | Key Details |
| --- | --- |
| manage-area.php | Council only. View all areas in a table and Add Area |
| manage-users.php | Council only. View pending approved and rejected users across all roles. |
| add-product.php | SME only. Add new product or service listing. |
| profile.php | All roles. Displays registration information. |
| settings.php | All roles. Change password and Deactivate account. Council Administrator cannot deactivate their own account |

# Phase 5 — Extended Dashboard Pages

Role-specific management pages built after core pages.

| Page / Feature | Key Details |
| --- | --- |
| manage-listings.php | SMEs see their own listings only. Council sees all listings platform-wide |
| manage-orders.php | SME sees all orders placed for their listings. Grouped by customer |
| my-orders.php | Resident sees their own orders and its status: All, Processing, Completed, Cancelled |
| view-votes.php (website Home Page) | For SME. Shows votes of each listing |
| analytics.php | 4 summary cards: Total Users, Active Listings, Total Orders + Revenue, Total Listing Votes (likes + dislikes) |

# Phase 6 — Public Pages

Pages accessible without login.

| Page / Feature | Key Details |
| --- | --- |
| index.php | Shows rotating event images, Top liked listings, Latest active listings, Live counts: users, listings, businesses, areas |
| browse.php | Search bar, filters by category, Area dropdown, Max Price range slider |
| listing-detail.php | Listing details with other listings from same business |

# Key Technical Issues Resolved

| Issue | Resolution |
| --- | --- |
| Cannot modify header information warning | Fixed with ob_start() as absolute first line and while (ob_get_level()) ob_end_clean() to clear all nested buffer levels |
| Commands out of sync (MySQLi) | Fixed by storing get_result() in a variable and calling free() before the next query on the same connection |
| Modal overlay not covering page | Fixed by moving CSS variables from scoped page class to :root and using width:100vw; height:100vh; top:0; left:0 instead of inset:0 |
| order_item vs order_items | DB admin renamed table to plural. All PHP files updated: cart.php, my-orders.php, manage-orders.php, analytics.php |
| Role string mismatch | Council Member stored as 'Council Member' (space) not 'Council_member' (underscore). All role checks updated to match DB values exactly |
| approved_by NOT NULL | DB admin made column nullable. No longer requires placeholder value on listing insert |
| Sidebar gap below menu | Fixed with linear-gradient on .dashboard-layout3 and justify-content: flex-start on sidebar ul |
| My Orders showing empty despite count | Caused by order_item -> order_items rename. Fixed by updating JOIN in get_orders query |